# Lesson 3 — Job Site & Operations AI

Time: ~45 minutes Tools: A chat AI app on your phone (voice/text) + your regular scheduling tools (calendar, spreadsheets, dispatch board).

## What You’ll Learn

By the end of this lesson you can:

- Turn messy daily site updates into clean job logs and client updates.

- Plan pours and schedules with AI (crews, trucks, equipment) — and know what AI can’t know.

- Use AI to turn photos into QA/safety notes and field documentation.

- Set up simple early-warning checks (weather, ordering, deadlines) so you’re not surprised.

## Part 1 — The Daily Site Log (Stop Re-Writing Everything)

Every day you say “same as yesterday” — then re-type it anyway. AI fixes that.

Workflow: 1. On site (or driving), dictate a messy update: “Henderson job, slab down by 9, crew 4, one truck late, chip a broom edge near the garage door, need sealer Friday, inspector came and said fine.” 2. Paste/voice it into your AI app with this prompt:

“Turn this site update into a clean daily job log with sections: Job, Date, Crew on site, Work done, Materials/mix used, Issues & notes, Next steps. Keep it factual, under 100 words, plain English. Flag anything I need to act on. Here’s the update: [paste].”

- Copy the result into your job log / email to the GC / field report. Done in 2 minutes.

Pro tip: keep a single “site notes” chat per active job in your AI app. Every day, paste the new update in the same chat and ask for the updated log. The app remembers the job’s history, so the log gets more useful over time.

## Part 2 — Pour & Crew Planning (The Realistic Version)

AI is genuinely useful at organizing a pour plan — and genuinely bad at guessing your crew’s real capacity or the site’s real constraints. So: let AI draft the plan, you fix the facts.

“You are a construction scheduler. Build a draft pour plan for this job: - 3,200 sq ft slab, 4-in. thick, needs ~16 yd of 4,000 psi mix. - Crew: 5 finishers/laborers; 1 pump available; ready-mix plant 20 min away. - Weather: forecast rain Thursday, otherwise clear. - Inspector required before pour; inspector usually books 48h ahead. Return a day-by-day schedule: prep, inspection, pour day (times), finishing, cure, strip/edges, sealing. Mark anything that depends on an assumption as ‘CONFIRM’.”

Then you overrule the parts you know better: your finisher count, your real pump capacity, the plant’s Saturday hours, that one client whose yard can’t take a truck. AI organizes; you direct.

A note on weather tools: your AI app isn’t a weather service. Use your real weather app for the forecast, and feed the forecast INTO the AI as context. Never let the AI invent the forecast.

## Part 3 — Photos → Field Documentation (QA, Safety, Punch Lists)

Your phone’s photos are already documentation; AI makes them searchable.

Photo → QA note:

“Describe this photo factually for a QA record: what’s poured, finish quality visible, any defects you can see (cracking, honeycombing, edge damage), and anything that looks like it needs follow-up. Say ‘CAN’T VERIFY’ for anything unclear. Do not guess.”

Photo → safety note:

“Look at this job site photo. List any obvious safety hazards you can see (trip hazards, rebar exposures, PPE missing, standing water on the slab, guardrails). Only list things clearly visible. If nothing is clear, say so.”

Honest limitations: AI can describe what’s in the frame but can’t judge if a crack is structural, can’t smell diesel, can’t hear a pump running rough. Use it for documentation and reminders — a human still makes the call on safety and quality.

Punch list from a walkthrough: dictate a rapid-fire list while walking the job, then:

“Turn this punch list into a numbered list grouped by area, with a checkbox next to each item, and flag the 3 items most likely to delay final. Items: [paste your dictated list].”

## Part 4 — Early-Warning Checks (Stop Being Surprised)

Build a simple morning routine using your AI app + calendar:

“Here is my schedule today: [paste 3–5 jobs/times]. Here’s today’s forecast: [paste from your weather app]. List: (1) any weather conflicts, (2) anything due today (orders, inspections, calls), (3) the top 2 things I shouldn’t let slip. Keep it under 100 words.”

Run this each morning before the first pour. It takes 60 seconds and turns three apps’ worth of information into one prioritized list.

Other quick wins: - Order reminders: “I need to order sealer for the Henderson job Friday. Remind me how much for 3,200 sq ft at 2 coats, and what I should double-check with the supplier.” - New-hire on-call answers: create a simple FAQ from your own practices so a new employee can ask the AI instead of interrupting you: > “You are my crew’s job-site assistant. Answer based ONLY on these facts I give you: [your > practices: arrival time, PPE rules, cell phone rules, who to call for issues]. If a question > isn’t covered, say ‘NOT IN MY NOTES — ask the office.’”

## Try It Yourself (7 minutes)

- Dictate a real (or made-up) site update and turn it into a clean log with the Part 1 prompt.

- Plan one real upcoming pour with the Part 2 prompt — then write down 3 things you’d change that AI couldn’t have known.

- Take a photo of a finished (or in-progress) slab and run the QA prompt on it.

## Lesson 3 Checklist

- You have a per-job site-notes chat (or habit) and produced at least one clean daily log.

- You’ve run a pour-plan draft and corrected it with your real constraints.

- You’ve documented at least one job photo with AI (QA or safety).

- You’ve done (or set up) the morning early-warning routine at least once.

- You know exactly what AI on the site CAN’T do (weather, structural judgment, hearing/smell).

## Quick Reference Card — Site Prompts

DAILY LOG   → "Turn this update into a job log: Job / Date / Crew / Work / Materials / Issues / Next steps."
POUR PLAN   → "Draft a day-by-day plan. Mark every assumption 'CONFIRM'. I'll fix the facts."
PHOTO QA    → "Describe this photo factually for QA. Say CAN'T VERIFY for anything unclear. Don't guess."
PHOTO SAFETY→ "List only clearly visible safety hazards. Say so if nothing is clear."
PUNCH LIST  → "Group these into a numbered checklist; flag the 3 most likely to delay final."
MORNING     → "Here's my day + forecast: [paste]. List weather conflicts, due items, top 2 to not slip."